# Initial Project Planning Template

| Date | 10 Feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS65517 |
| Project Name | Advancing Nutrition Science through GeminiAI – NutriGen |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks) Sprint-1 — Data Collection and Nutrition Database Setup

Sprint Functional Requirement (Epic)	User Story

Number

User Story / Task	Priority Team Members

Sprint Start Date

Sprint End Date

Sprint- 1

Sprint- 1

Sprint- 1

Sprint- 1

Data Collection & Nutrition Dataset Preparation

Data Collection & Nutrition Dataset Preparation

Data Collection & Nutrition Dataset Preparation

Data Collection & Nutrition Dataset Preparation

NG-1	Collect food nutrition datasets from open sources

| High | Santhoshini | 10-02-2026 | 17-02-2026 |
| --- | --- | --- | --- |
| High | Yugandhar | 10-02-2026 | 17-02-2026 |
| High | Thimmaiah | 10-02-2026 | 17-02-2026 |

NG-2	Clean and preprocess nutrition dataset

NG-3	Perform exploratory data analysis on nutrition data

NG-4	Create structured nutrition database High	Veena

Madhuri

10-02-2026	17-02-2026

Sprint-2 — AI Model and Gemini Integration

Sprint Functional Requirement (Epic)

User Story Number

User Story / Task	Priority Team Members

Sprint Start Date

Sprint End Date

Sprint- 2

AI Model Development	NG-5	Integrate Google Generative AI

(Gemini API)

High	Santhoshini	18-02-2026	25-02-2026

Sprint- 2

AI Model Development	NG-6	Develop nutrition information

generation module

High

Yugandhar

18-02-2026	25-02-2026

Sprint- 2

AI Model Development	NG-7	Build personalized meal plan generator High	Veena

Madhuri

18-02-2026	25-02-2026

Sprint- 2

AI Model Development	NG-8	Develop virtual nutrition coaching

chatbot

High	Thimmaiah	18-02-2026	25-02-2026

Sprint-3 — Web Application Development

Sprint Functional Requirement (Epic)

User Story Number

User Story / Task	Priority Team Members

Sprint Start Date

Sprint End Date

Sprint- 3

Sprint- 3

Web Integration & UI Development

Web Integration & UI Development

NG-9	Design frontend UI (HTML, CSS, JS)

NG-10	Develop backend using Python (Flask/Django)

Medium Yugandhar	26-02-2026	05-03-2026

High	Santhoshini	26-02-2026	05-03-2026

Sprint Functional Requirement (Epic)

User Story Number

User Story / Task	Priority Team Members

Sprint Start Date

Sprint End Date

Sprint- 3

Web Integration & UI Development

NG-11	Connect AI model with backend APIs

Medium Thimmaiah	26-02-2026	05-03-2026

Sprint- 3

Web Integration & UI Development

NG-12	Implement barcode scanning nutrition feature

Medium Veena

Madhuri

26-02-2026	05-03-2026

Sprint-4 — Testing, Deployment, and Documentation

Sprint Functional Requirement (Epic)

User Story Number

User Story / Task	Priority Team Members

Sprint Start Date

Sprint End Date

Sprint- 4

Sprint- 4

Sprint- 4

Testing & Deployment	NG-13	Perform system testing and bug

fixing

Testing & Deployment	NG-14	Deploy application on cloud

platform

Testing & Deployment	NG-15	Prepare project documentation and

report

High	Veena Madhuri 06-03-2026	13-03-2026

High	Santhoshini	06-03-2026	13-03-2026

Medium Yugandhar	06-03-2026	13-03-2026

Sprint- 4

Testing & Deployment	NG-16	Final demo preparation	Medium Thimmaiah	06-03-2026	13-03-2026